**Sprint Backlog 4**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **ID** | **User Story** | **Tasks** | **Day1** | **Day2** | **Day3** | **Day4** | **Day5** | **Day6** | **Day7** |
| 1 | As a user, I want to update the products details so that the amount, price and other necessary information of the products can be updated in time to time. | Design user interface for adding all the necessary features of the products. | **2** |  |  |  |  |  |  |
| Then, we write code to access product details from the database of the product and also write sql code to update the database. |  |  | **1** |  |  |  |  |
| Check whether the update option working or not |  |  |  |  | **1** |  |  |
| 2 | As a user, I want to use search product option to check products details and how much it is available so that I can easily let the customer know about the product | Design user interface for adding search product option |  | **2** |  |  |  |  |  |
| Write code for searching specific product with details from stock databse. |  |  |  | **1** |  |  |  |
| Test the search product option whether it is working or not. |  |  |  |  |  | **1** |  |
| 3 | As a user, I want to check the stock database of products so that I can check all the available products, it’s quantity and the price of the products at the same time in stock. | Design user interface for getting all the necessary information of the products in check stock option | **2** |  |  |  |  |  |  |
| Write code to get product details from the database. |  |  | **3** | **1** |  |  |  |
| Test the Check stock option whether it is working or not. |  |  |  |  |  | **2** |  |