**Sprint Backlog 4**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **ID** | **User Story** | **Tasks** | **Day1** | **Day2** | **Day3** | **Day4** | **Day5** | **Day6** | **Day7** |
| 1 | As a user, I want add print option so that I can print the stock of products and customer details at the time of necessity | Write code to add print option in check stock option | **2** |  |  |  |  |  |  |
| Write code to add print option in customer details option |  |  | **1** |  |  |  |  |
| 2 | As a user, I want to make a bill so that the bill can be made based on customers order | Test the print option whether it is working or not  Design user interface for adding Billing system option |  | **2** |  |  |  |  |  |
| Write code to add all the necessary features in billing system and connect with databases |  |  |  | **1** |  |  |  |
| Test the billing system whether it is working or not |  |  |  |  |  | **1** |  |
| 3 | As a user, I want to make a pdf of the bills so that the customers can be given a pdf copy of the bill | Design user interface to save the billing system | **1** |  |  |  |  |  |  |
| Write code to save the bill as a pdf format on a specific location |  |  | **3** | **1** |  |  |  |
| Test the save option whether it generates a pdf of bill or not |  |  |  |  |  | **2** |  |